User Acceptance Testing (UAT) Template

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3946 |
| Project Name | AI BlogNest |
| Maximum Marks |  |

Project Overview:

Project Name: [Enter Project Name]

Project Description: [Brief Description of the Project]

Project Version: [Version Number]

Testing Period: [Start Date] to [End Date]

Testing Scope:

[List of Features and Functionalities to be Tested]

[List of User Stories or Requirements to be Tested]

Testing Environment:

URL/Location: [Web URL or Application Location]

Credentials (if required): [Username/Password]

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User registration | POST /api/auth/register | User is registered | User registered successfully | Pass |
| TC-002 | User login | POST /api/auth/login | JWT token returned | JWT token returned | Pass |
| TC-003 | Get profile | GET /api/auth/profile with Bearer token | Profile returned | Profile returned | Pass |
| TC-004 | Create blog | POST /api/blogs with token | Blog inserted | Blog created | Pass |
| TC-005 | Get all blogs | GET /api/blogs | All blogs returned | Blog list returned | Pass |
| TC-006 | Get blog by ID | GET /api/blogs/1 | Blog returned | Blog details returned | Pass |
| TC-007 | Update blog | PUT /api/blogs/1 with owner token | Blog updated | Blog updated | Pass |
| TC-008 | Delete blog | DELETE /api/blogs/1 with owner token | Blog deleted | Blog deleted successfully | Pass |
| TC-009 | Generate AI blog | POST /api/ai/generate-blog | Gemini generates and saves content | AI blog generated and saved | Pass |
| TC-010 | Summarize content | POST /api/ai/summarize | Short summary returned | Summary returned | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Gemini temporary 503 high-demand error | Retry after model configuration update | Medium | Closed | Generation succeeded after update. |
| BG-002 | Port 5000 already in use | Start a second server while one is already running | Low | Closed | Reuse or stop the existing server. |

Sign-off:

Tester Name: [Name of Tester]

Date: [Date of Test Completion]

Signature: [Tester's Signature]

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.

Project Overview:

Project Name: AI BlogNest

Project Description: AI-powered blog management REST API using Node.js, Express, PostgreSQL, JWT authentication and Google Gemini.

Project Version: 1.0

Testing Period: 24 September 2026 to 25 September 2026

Testing Scope: Registration, login, profile, blog CRUD, AI generation, AI summarization and API operation.

Testing Environment: Local Windows development environment; Postman; PostgreSQL database named blognest.

URL/Location: http://localhost:5000

Credentials: Test user account used. Password and JWT token are not recorded.

Test Cases:

Sign-off:

Tester Name: Mahalakshmi K

Date: 25 September 2026

Signature: To be filled