Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3946 |
| Project Name | AI BlogNest |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register using name, email and password. | 3 | High | To be filled |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in and receive a JWT token. | 3 | High | To be filled |
| Sprint-1 | Authentication | USN-3 | As an authenticated user, I can view my profile. | 2 | High | To be filled |
| Sprint-2 | Blog Management | USN-4 | As an authenticated user, I can create a blog. | 3 | High | To be filled |
| Sprint-2 | Blog Management | USN-5 | As a user, I can view all blogs. | 2 | High | To be filled |
| Sprint-2 | Blog Management | USN-6 | As a user, I can view a blog by ID. | 2 | Medium | To be filled |
| Sprint-3 | Blog Management | USN-7 | As a blog owner, I can update my blog. | 3 | High | To be filled |
| Sprint-3 | Blog Management | USN-8 | As a blog owner, I can delete my blog. | 2 | High | To be filled |
| Sprint-3 | AI Features | USN-9 | As an authenticated user, I can generate a blog using Gemini AI. | 4 | High | To be filled |
| Sprint-3 | AI Features | USN-10 | As a user, I can summarize content using Gemini AI. | 3 | Medium | To be filled |
| Sprint-3 | Testing | USN-11 | As a developer, I can test API endpoints using Postman. | 2 | High | To be filled |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 2 Days | 23 Sep 2026 | 24 Sep 2026 | 8 | 24 Sep 2026 |
| Sprint-2 | 7 | 1 Day | 24 Sep 2026 | 24 Sep 2026 | 7 | 24 Sep 2026 |
| Sprint-3 | 14 | 1 Day | 24 Sep 2026 | 25 Sep 2026 | 14 | 25 Sep 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Velocity: Final team velocity should use the officially recorded sprint duration and completed story points.

Burndown Chart: Plot remaining story points against sprint days using the schedule above.